# Sprint 18 Report

| Sprint | 18 (1 - 14 September 2026) |
| --- | --- |
| Team | Platform squad |
| Velocity | 46 points (plan 50) |
| Scrum master | Sherif Magdy |

## Delivered

- External share links with password, expiry and download limits

- Chunked uploads for large folders

- HLS video previews on public share pages

## Carried over

- Bulk restore from archive (blocked by API review)

- Arabic search normalisation

## Quality

| Metric | Value |
| --- | --- |
| Bugs opened | 9 |
| Bugs closed | 14 |
| Test coverage | 78% |
| Escaped defects | 1 (minor) |

Next sprint focus: archive UX, activity log filters and performance of the dashboard overview endpoint.